MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

THURSDAY, MARCH 15, 2018

11:30 A.M.

# The Grand Isle Independent Levee District met on Thursday, March 15, 2018, at

# 11:30 a.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr. and Arthur Bellanger

Absent: 0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

A motion was made by Commissioner Besson, seconded by Commissioner Bellanger, and unanimously agreed to approve the minutes of the meeting held on February 28, 2018 as read.

Mr. Oneil Malbrough from GIS Engineering gave the following report: 1. He stated that the Bayside Permit is has been received and will be forwarded to the levee district. We are now shovel ready to build more breakwaters behind Grand Isle.  2. He stated that the 8-year maintenance permit is waiting on comments. 3. The after the fact permit for the levee under the emergency has been submitted and is under review. 4. The new equipment has been ordered and should arrive around the end of April. 5. Soil boring will be done March 22 to proceed with the plans for Bayou Thunder breakwaters.

President Camardelle thanked GIS Engineering for the packets they prepared that was given to all our Washington delegation on this last trip. Included in the packet were the air strip and more breakwaters. We are also working on changing the federal language to help with repairs to the Hurricane Protection Levee when any weather can damage the levee. He thanked Senator Kennedy, Senator Cassidy, Representative Scalise and Graves and their staff. They are helping with the language change, HUD issues, and more breakwaters.  He also met with RD James, Assistant Secretary ASA Civil Works who is interested in helping us. Mr. Camardelle thanked Senator Alario and Representative Gisclair our Capital Outlay Projects. He also thanked Jefferson Parish Council Members Templet and Roberts, Parish President Yenni, CPRA, John Bradberry and staff, Governor and staff, town council and the levee board commissioners for helping to work on adding more breakwaters, building a back levee system and fixing the levee on the beach side. Met with Gus Cretini with Capital Outlay about breakwaters last week. Getting a meeting with Wildlife and Fisheries to move forward on the air strip and still working on getting better access to Elmer’s Island.

The tax millage resolution was introduced and will be considered at the April 30, 2017 levee board meeting. The tax millage is a renewal tax.

A motion was made by Commissioner Bellanger, seconded by Commissioner Besson, and unanimously agreed to approve the expenses associated with operating the levee district.

A motion was made by Commissioner Besson, seconded by Commissioner Bellanger and unanimously agreed to authorize the President to sign an agreement with Louisiana Wildlife and Fisheries to lease land on Elmer’s Island to use for the airport as soon as all parties agree upon the lease including the levee board attorney.

A motion was made by Commissioner Besson, seconded by Commissioner Bellanger and unanimously agreed to authorize GIS Engineering to find the property owners for the Reach 2 levee between Ludwig Lane and Walnut Lane. The right of ways needs to be signed before any levees can be built.

Commissioner Besson wanted an update on the property by the landfill that has camps on them. The levee board wants a legal opinion if we own the property in question.

A motion was made by Commissioner Besson, seconded by Commissioner Bellanger, and unanimously agreed to adjourn the meeting at 12:32 a.m.

________________________________

David Camardelle, President/Director

Grand Isle Independent Levee District

ATTESTED:

_____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District