MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

THURSDAY, MARCH 29, 2018

11:00 A.M.

# The Grand Isle Independent Levee District met on Thursday, March 29, 2018, at

# 11:00 a.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr. and Arthur Bellanger

Absent: 0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

A motion was made by Commissioner Besson, seconded by Commissioner Bellanger, and unanimously agreed to approve the minutes of the meeting held on March 15, 2018 as read.

Mr. Joe Chauvin from GIS Engineering gave the following report: 1. He stated that the Bayside Breakwater Permit is shovel ready and waiting on funding.  2. He stated that the 8-year maintenance permit is waiting on comments and still requires installing culverts on Hebert Lane. 3. The Walnut after the fact permit for the levee under the emergency is under review. 4. Soil boring for the Bayou Thunder Breakwater Project has been completed. Ten sites were bored 50 feet down. 5. Working on submitting numbers to FEMA for reimbursement.  6 The new tractor should be delivered by the first week of May.

President Camardelle stated that he met with Mr. Cretini from Capital Outlay and have submitted the engineering expenses for reimbursement.  Jefferson Parish Councilman Templet stated that the Parish will help to continue the breakwaters on the north side of Grand Isle. He stated that he will meet with Senator Alario and Representative Gisclair for the airstrip and money to build more breakwaters. The levee board is waiting on the final draft from the state for the airstrip. The annual levee board workshop is in May in Baton Rouge. President Camardelle thanked the Governor and his staff, Senator Alario, Representative Gisclair, Jefferson Parish Officials, town officials, levee board commissioners, port commissioners, GIS Engineers, CPRA for helping with the airstrip and trying to get Elmer’s Island open for business. We are also looking at the feasibility of digging out slips for the airstrip to help build the run way. Still working on the plans for the airstrip.

The tax millage resolution was introduced and will be considered at the May 17, 2017 levee board meeting. The tax millage is a renewal tax.

A motion was made by Commissioner Bellanger, seconded by Commissioner Besson, and unanimously agreed to approve the expenses associated with operating the levee district.

Commissioner Bellanger wanted an update on the property owned by DOTD to store the levee board equipment on. President Camardelle stated that he will contact DOTD about the property.

A motion was made by Commissioner Besson, seconded by Commissioner Bellanger, and unanimously agreed to adjourn the meeting at 11:42 a.m.

________________________________

David Camardelle, President/Director

ATTESTED:						Grand Isle Independent Levee District

_____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District