Lafitte Area Independent Levee District

**Minutes**

**November 11, 2015**

The Lafitte Area Independent Levee District met November 11, 2015 in the Town of Jean Lafitte Council Chambers, 2654 Jean Lafitte Boulevard, Lafitte, Louisiana. The meeting began at 5:56 p.m.

In attendance were: Mrs. Frickey, Mr. Guidry, Mr. Kerner and Mr. Reynon. Absent: Mr. Moore.

Mr. Kerner called the meeting to order and led the Pledge of Allegiance.

Moved by Mr. Guidry and seconded by Mr. Reynon and unanimously agreed to approve the minutes of the October 14, 2015 meeting.

Ms. Ann Springston, of BCG Engineers, gave an update on Fisher School Basin Phase I. Contractor is making reasonable progress. The contractor is behind schedule but is scheduled to still complete the job by February or March of 2016. Fisher Basin Phase II will begin acquiring land in a couple weeks. BCG will further investigate the plans to try to avoid enduring the same problems as in phase I.

Mr. Hamid Alizadeh, of CB&I, is working on the cost for Goose Bayou (The Penn) Basin.

Mr. Matthew Falatti, of Meyer Engineers, gave a presentation on Crown Point Basin. The preliminary alignment was based on site conditions. Soil bearing were performed, 20 foot sheets will be used with a 1 foot cap. The elevation of the levee will be 7.5 feet above sea level. Pelican Bay homeowners will oppose the alignment if it is in their back yards. Meyer will investigate the options of going outside of the Pelican Bay area.

There being no further business on joint motion by Mr. Reynon and seconded by Mrs. Frickey the meeting was adjourned at 6:31 p.m.