MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, FEBRUARY 6, 2023

11:00 A.M.

# The Grand Isle Independent Levee District met on Wednesday, February 6, 2023, at

# 11:00 a.m. in a regular meeting at the Grand Isle Community Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on January 11, 2023 as written.

Mr. Joe Chauvin was recognized from GIS Engineering and gave the following report:

1. Spoke to Capital Outlay for the money for the back breakwater. 2. Inspections are due for all levees. Grass needs to be cut. 3. Working with FEMA for Reach 2 Levee Alignment and other levees. 4. Cheniere Caminada Breakwaters are waiting for the small rocks to come in to top off segments and start on breakwater #1. Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to approve Pay Request #6 in the amount of $579,759.35 to submit to the state.5. The permit for Bayou Thunder is in and waiting on funding. 6. Working with engineer on the Orange Lane Pump Station. Waiting on funding for Landry’s Hole and Cypress Pump Station.  7. Working on  the right of way for the Cox culverts and levees.

President Camardelle stated that when he went to Washington DC in January he handed out a brochure on all the projects for Grand Isle. Had great meetings in Washington with the Louisiana Delegation. He thanked Jefferson Parish President Sheng and Council Members Templet and Edwards on funding for the Cheniere Breakwaters. President Camardelle will set up a meeting with Jefferson Parish officials after the Mardi Gras break to discuss what Grand Isle needs are.  He spoke to Senator Connick and Representative Orgeron on getting money to help with projects. Grand Isle is moving forward with help from the town and port. We have a lot of projects that will start soon.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Joint motion by the commissioners of the levee district to approve a right of way to Entergy for power poles planted to bring Entergy to Grand Isle after Hurricane IDA. The poles were planted on levee board land.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to adjourn the meeting at 11:44 a.m.

______________________________

David Camardelle, President/Director

Grand Isle Independent Levee District

ATTESTED:

____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District