MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, FEBRUARY 6, 2023

11:00 A.M.

# The Grand Isle Independent Levee District met on Wednesday, February 6, 2023, at

# 11:00 a.m. in a regular meeting at the Grand Isle Community Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on February 6, 2023, as written.

Mr. Joe Chauvin was recognized from GIS Engineering and gave the following report:

1. Spoke to Capital Outlay about setting up a meeting to speak about the back breakwaters. 2. Inspections will be scheduled for the back levees. Grass needs to be cut. 3. Speaking with FEMA every two weeks for Reach 2 Levee Alignment and other levees. Reach Levee 2 is obligated. 4. Cheniere Caminada Breakwaters are waiting for the small rocks to come in to top off segments and start on breakwater #1.The rocks should be in around February 29, 2022.  5. The permit for Bayou Thunder is in and waiting on funding. DNR has wavered their permit fee.  6. Working with engineer on the Orange Lane Pump Station. Waiting on funding for Landry’s Hole and Cypress Pump Station.  7. Working on the right of way for the Cox culverts and levees. The survey is complete and speaking to the owners of the property.

Mr. Weldon Danos from the Grand Isle Port Commission addressed the board and gave the following report: The port had more damage than FEMA had approved and we are speaking to Congressman Scalise’s office about the difference. Received a bid for the port office and are moving forward with the repairs. Will rebid out the Commercial Dock due to high bids received. Bayou Rigaud is in the process of being dredged. The oyster farms are back in business.

President Camardelle stated that he is working with DNR and Jefferson Parish on the Cheniere Caminada Breakwaters. We need to continue the breakwaters on the north side of Grand Isle and renourish some breakwaters and will meet with Capital Outlay to work on the breakwaters. The board is going to Washington DC to get funding and talk about the levee on the south side. We are putting broken concrete on the levee at the back of Santiny Lane to help sure it up. He thanked the Governor, CPRA, Senator Connick, Representative Orgeron Jefferson Parish President Sheng and Council Members Templet and Marion Edwards for their support for our projects. He thanked the commissioners for keeping the public aware of our projects and listening to their concerns. Everything is a long process so please be patient and we are getting things accomplished.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 11:36 a.m.

______________________________

David Camardelle, President/Director

Grand Isle Independent Levee District

ATTESTED:

____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District