MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, MARCH 23, 2022

11:00 A.M.

# The Grand Isle Independent Levee District met on Wednesday, March 23, 2022, at

# 11:00 a.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr., and Michael Scioneaux

Absent: 0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

A motion was made by Commissioner Besson, seconded by Commissioner Scioneaux, and unanimously agreed to approve the minutes of the meeting held on March 9, 2022, as read.

Mr. Joe Chauvin from GIS Engineering addressed the board and stated: 1. The Emergency Rock Breakwater Project will install rocks on the east and west of Caminada Bay. The soil and geo textile work was completed. Will start the borings this week.

2. Will need to decide where to start the back levee and get with Cox on installing culverts to help with tidal flooding. 3. The Rock Breakwaters needed on the north side of the island, the survey is complete to add more breakwaters and to recap the ones that settled from storms. 4. Will survey the back levees next week

President Camardelle stated that all the commissioners went to DC and met with the Louisiana Delegation. Handed out package that shows our current and future projects and gave an update on Hurricane IDA repairs. The Corps is working on installing rocks in the gulf. We are working on installing rocks with DNR in Caminada Pass. President Camardelle thanked GIS Engineering for putting package together for the Washington trip. He also thanked Senator Connick, Representative Orgeron, the Governor, CPRA, Chip Kline, Daniel Dearmond, J.P. President, and J.P. Council Members for working with us to get things done. Grand Isle is coming back.

Mr. Weldon Danos addressed the board and stated that he is still working with FEMA for Hurricane IDA. This will take some time due to the extensive repairs needed. Donated buoys to Hurricane Hole to put out before the tournaments start. Will be monitoring the session for Grand Isle projects.

A motion was made by Commissioner Scioneaux, seconded by Commissioner Besson, and unanimously agreed to approve the expenses associated with operating the levee district.

A motion was made by Commissioner Scioneaux, seconded by Commissioner Besson, and unanimously agreed to adjourn the meeting at 12:09 p.m.

________________________________

David Camardelle, President/Director

Grand Isle Independent Levee District

ATTESTED:

_____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District