MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

WEDNESDAY, JUNE  14, 2023

11:00 A.M.

# The Grand Isle Independent Levee District met on Wednesday, June 14, 2023, at

# 11:00 a.m. in a regular meeting at the Grand Isle Community Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on May 24, 2023, as written.

Mr. Joe Chauvin was recognized from GIS Engineering and gave the following report:

# 1. Working with Facility and Planning to get the Capital Outlay money to build levees and culverts to help with the water on the island. 2. The Levee Inspection will take place next week. 3. Working with FEMA on Reach 2 levee alignment bid package for repairs. 4. Rigid Contractors is 100% -complete on the breakwaters and final inspection was done. Joint motion by the levee board commissioners to approve the substantial complete for the Cheniere Caminada Breakwater Project. A joint motion was made by the commissioner of the levee district to approve Pay App #9 in the amount of $532,213.50. Joint motion was made by the levee board commissioners to approve the change order in the amount of $11,214.00. A joint motion was made by the commissioners to approve Pay App $ 10 in the amount of $10,653.30. Mr. Chauvin stated that CPRA was a pleasure to work with on this project. 5. Mr. Chauvin mentioned that Pirates Cove would like a letter of no objection to dredge their development. Joint motion by the levee board commissioners to issue Pirates Cove a Letter of No Objection to dredge their development. 6. Working on another grant to help with the Bayou Thunder Rock Dike. 7. Working on the grant from NFWF for Fifi Island. 8. The Orange Lane Pump Station will be rebid in the next few months. 9. We are waiting on Cox and Exxon for additional information concerning property ownership.

Mr. Weldon Danos from the Grand Isle Port Commission addressed the board and gave the following report: Money is coming from the state, FEMA, and Jefferson Parish to proceed with the pier and bulkhead project at the Commercial Dock. Trying to start in July to repair the Commercial Dock. The dredging of Bayou Rigaud has been completed on July 10, 023. John Cheramie has been confirmed as the new G.I.P. Commissioner.

President Camardelle stated that he attended the session in Baton Rouge to get money for Grand Isle. Senator Alon and Connick and Representative Orgeron helped us get the funding for our projects as well as the port projects. Jefferson Parish has a Council Meeting today and Grand Isle is on the agenda to receive funding for the pump project and rock breakwaters. He stated that working with the state, federal and parish is getting our projects done one at a time and we are seeing progress on the island. He thanked Congressman Marion Edwards and Ricky Templet, Jefferson Parish President Cheng, the Governor, CPRA, the town, the levee board commissioners, and the port for working toward the better of the island. He also thanked Steve Scalise, Troy Carter, Garrett Graves, Bill Cassidy, and John Kennedy for their help with Grand Isle projects.

A joint motion was offered by the commissioners of the levee district to approve the following resolution:

Resolution

A resolution amending the budget ending June 30, 2023.

Roll call as follows:

YEAS: David Camardelle, Kelly Besson, Sr., Michael Scioneaux

NAYS: 0

ABSENT: 0

This resolution is considered adopted this 14th day of June, 2023.

A joint motion was offered by the commissioners of the levee district to approve the following resolution:

Resolution

A resolution adopting the budget ending June 30, 2024.

Roll call as follows:

YEAS: David Camardelle, Kelly Besson, Sr., Michael Scioneaux

NAYS: 0

ABSENT: 0

This resolution is considered adopted this 14th day of June, 2023.

A joint motion was offered by the commissioners of the levee district to approve the following resolution:

Resolution

A resolution to adopt the 2023 adjusted millage rate

For the Grand Isle Independent Levee District.

Roll call as follows:

YEAS: David Camardelle, Kelly Besson, Sr., Michael Scioneaux

NAYS; 0

ABSTAIN: 0

ABSENT: 0

This resolution is considered adopted this 14th day of June, 2023.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Scioneaux, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 11:44 a.m.

______________________________

David Camardelle, President/Director

Grand Isle Independent Levee District

ATTESTED:

____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District