MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

MONDAY, SEPTEMBER 12, 2016

11:00 A.M.

# The Grand Isle Independent Levee District met on Monday, September 12, 2016, at

# 11:00 a.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr. and Arthur Bellanger

Absent: 0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

A motion was made by Commissioner Besson, seconded by Commissioner Bellanger and unanimously agreed to approve the minutes of the meeting held on August 29, 2016 as read.

Mr. Joe Chauvin from GIS Engineering stated that the Reach 1 Emergency Back Levee Repair is complete and a culvert had to be removed to stabilize the levee. A joint motion by the commissioners and unanimously agreed to approve Change Order No 1 which approves the removal of the an existing 36” culvert which was found running through the levee. GIS Engineering is working on the after the fact permit. The levee was narrow and had seepage and was repaired under emergency conditions due to the low pressure getting in the Gulf and causing extremely high tides effecting the levee. Five bids were secured and the lowest bidder was awarded the job. The levee board, engineers, CPRA, Corps of Engineers, Jefferson Parish Officials, State Officials and the Governor’s Office were contacted and worked closely together.  The levee board commissioner monitored the job during construction. People who live close to the levee stated they appreciate the work done to this levee. President Camardelle thanked Donlin Construction, GIS Engineering, CPRA, Senator Alario, Representative Gisclair, Jefferson Parish Councilmember Templet, the public and people living in the area of the levee repair for working with us on this project.

Joint motion by the commissioners of the levee district to pay Donlin Construction, LLC invoices for Reach 1 Emergency Back Levee Repair with the recommendations of the engineers and levee board attorney.

Mr. Joe Chauvin also stated that GIS Engineering will be doing the 3rd quarter inspection of the levees and breakwaters. Mr. Chauvin is also working on the lights at the end of Fifi Island on the eastern side.

President Camardelle stated that the levee board commissioners usually attend the Lower Mississippi Valley Meetings in Washington DC in September but did not go this year due to high tides and weather conditions that effect Grand Isle. He also state that Johnny Bradberry from CPRA went to Washington and is trying to get more funding to build more breakwaters. He also stated that the annual levee board meeting will be held in December where the commissioners meet for schooling and ethics training.

President Camardelle thanked Senator Cassidy, Congressman Graves and Scalise, Governor Edwards, Senator Alario, Representative Gisclair, Johnny Bradberry and his CPRA staff, the levee board commissioners, Jefferson Parish Officials, and the town council by working together to help build more rock breakwaters to help protect Grand Isle.

A motion was made by Commissioner Bellanger, seconded by Commissioner Besson and unanimously agreed to approve expenses associated with operating the levee board.

A motion was made by Commissioner Bellanger, seconded by Commissioner Besson and unanimously agreed to adjourn the meeting at 11:40 a.m.

________________________________

David Camardelle, President/Director

Grand Isle Independent Levee District

ATTESTED:

_____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District