MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

THURSDAY, NOVEMBER 2, 2017

11:00 A.M.

# The Grand Isle Independent Levee District met on Thursday, November 2, 2017, at

# 11:00 a.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr. and Arthur Bellanger

Absent: 0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

A motion was made by Commissioner Besson, seconded by Commissioner Bellanger and unanimously agreed to amend the agenda adding 7a. A resolution authorizing GIS Engineering to apply for a permit for Bayou Thunder Breakwater Project.

A motion was made by Commissioner Bellanger, seconded by Commissioner Besson and unanimously agreed to close the agenda.

A motion was made by Commissioner Bellanger, seconded by Commissioner Besson, and unanimously agreed to approve the minutes of the meeting held on October 19, 2017 as read.

Mr. Joe Chauvin from GIS Engineering gave the following report: 1. He stated that the emergency work on the levee would be complete by November 10, 2017. The levee needs dressing up.  2. Update on the permits for the segmented breakwater project – the COE is expected to approve any day now. DNR has already issued their permit.

3. The 10 year maintenance permit still has questions on culverts and drainage pipes that need to be installed to tie into the drainage on West Central. 4. Capital Outlay was submitted on behalf of the levee district.

President Camardelle thanked Joe Chauvin and Oneil Malbrough from GIS Engineering for submitting the Capital Outlay Request. He also thanked the board, town officials, GIS Engineering, CPRA, JP Emergency Management, JP Councilmembers Chris Roberts and Ricky Templet, and GOSEP for staying in touch with us during Hurricane Nate. We will continue the levee system in the middle of the island from Ludwig Lane to Walnut Lane. We will upgrade our pumping stations to help with the standing water due to these levees. We will update the system where needed. We are working on building breakwaters on Bayou Thunder and will go to a Lafourche Parish Council Meeting to discuss breakwaters in Bayou Thunder. The parish line is in the middle of Bayou Thunder. I attending a meeting with the Secretary of Wildlife and Fisheries for the air strip. We are still talking about the strip and opening up Elmer’s Island for visitors.

A joint motion was made by the Commissioners of the levee district to approve the following resolution:
 				Resolution

A resolution authorizing GIS Engineering to apply for a

permit for Bayou Thunder Breakwaters.

Roll call vote as follows:

YEAS: Kelly Besson, Sr., Arthur Bellanger, David Camardelle

NAYS:  0

ABSENT:  0

This resolution is considered adopted this 2nd day of November, 2017.

A motion was made by Commissioner Bellanger, seconded by Commissioner Besson, and unanimously agreed to approve the expenses associated with operating the levee district.

.

A motion was made by Commissioner Bellanger, seconded by Commissioner Besson, and unanimously agreed to adjourn the meeting at 11:59 a.m.

________________________________

David Camardelle, President/Director

Grand Isle Independent Levee District

ATTESTED:

_____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District