The Lake Providence Port Commission met in regular session on Wednesday, 15 March 2023 at 8:00 a.m. in the Port Commission office at the Lake Providence Port.

Officers Jim Thom, President, Jerry King, Vice President, and Francis Lensing, Secretary-Treasurer were present. Commissioner Mark Buntyn, Karvan Powell, & Roger Clement were present.  Wyly Gilfoil, executive director, Bryant Killen, deputy director, and Dan Forsse (TRS) were also present.

The minutes from the meeting held in February 2023 were accepted on a motion by Mr. Lensing and second by Mr. Buntyn.

Financial reports for the periods ending January 2023 and February 2023 were approved on a motion by Mr. King and seconded by Mr. Clement.

The bills for February 2023 were approved as presented on a motion by Mr. King and seconded by Mr. Clement.

Mr. Gilfoil presented project reports on construction in progress and in design. DOTD sent a Notice of Award with Funding 22 Jun 2022 in the amount of $ $2,021,386 for the Port Construction & Development Priority Program (PCDPP) application for the Multimodal Freight Corridor Improvements bringing the total amount to $11,484,000 (the full state share). HDR and Buchart Horn submitted an INFRA application for Railroad Rehabilitation 1 Mar 2019. US DOT awarded 10.5 million in Federal appropriations 20 July 2019. HDR was selected as the engineering firm for the INFRA project. Bids for the Arkansas portion of the railroad rehabilitation were opened 29 July with Queen City Railroad Construction having the lowest bid at $6,270,029.00. A Preconstruction Meeting was held 26 August in Lake Village where the contracts were signed. As a result of the bid going over the estimated cost by $1,223,286, a portion of funding in Segment D was moved to cover those higher costs. The EDA grant application to account for the funding moved from Section D and other rail work to be done due to the original reduction in the INFRA grant was denied. The Rail Line is now open between McGehee and Lake Providence. A Feeder Line Application was filed with the Surface Transportation Board 10 Nov 2020 to acquire the 20 miles of track from MP 471 to MP 491. STB directed the parties to mediation which was unsuccessful. A second feeder line application was filed with the STB in January 2023 seeking to acquire the entire line from LPPC down to the KCS in Tallulah. The Commission approved the project report on a motion by Mr. Powell and seconded by Mr. King.

In other business, Mr. Gilfoil & Mr. Killen presented updates on the electrical substation as well as the continued DSR Rail Issue. Other Business was approved with a motion by Mr. Powell and a second by Mr. Clement.

The Commission adjourned at 8:30 a.m. on a motion by Mr. Clement and seconded by Mr. Lensing.

____________________________________

James A. Thom, IV

President

Attest:

____________________________________

Francis X. Lensing, Secretary