PROCEEDINGS OF A REGULAR MEETING OF

THE BOARD OF COMMISSIONERS OF

THE MORGAN CITY HARBOR AND TERMINAL DISTRICT

March 14, 2016

The Board of Commissioners (“Board”) of the Morgan City Harbor and Terminal District (“District”) met in regular session at the District’s office at 800 Youngs Road, Morgan City, Louisiana on March 14, 2016 at 5:00 p.m. Vice-President Duane Lodrigue convened the meeting with Commissioners Deborah Garber, Thomas Ackel, R. Scott Melancon, Gary Duhon and Tim Matthews, Sr. in attendance.   Jerry Gauthier and Joseph Cain were absent.  Also present at the meeting were Raymond Wade, Executive Director; Tori Henry, Administrative Assistant; Cindy Cutrera, Manager of Economic Development; Gerard Bourgeois, Board Attorney; Michael Knobloch, Knobloch Professional Services; Captain Dave McClellan and Chief Clayton Franklin, United States Coast Guard (“USCG”); Tim Connell, U.S. Army Corps of Engineers; Clay Breaud, GSE/Providence Engineering; Jonathan Hird and Nicholas Cox, Moffatt & Nichol; Carl P. Blum, Architect; along with members of the media and general public.

The meeting was called to order and the presence of a quorum was noted.  Mr. Wade led the invocation and the Pledge of Allegiance was recited.

It was moved by Mrs. Garber and seconded by Mr. Duhon that the minutes of the Regular Meeting of February 8, 2016 be approved and adopted, with said motion carrying unanimously.

It was moved by Mrs. Garber that the report of receipts and disbursements for the month of February, 2016 be received and accepted and that all invoices presented to the Board for the month of February, 2016 be paid.  Mr. Ackel seconded that motion, which carried unanimously. Mr. Duhon moved to authorize an additional $310,000 to the original budget for the Governmental Operations and Emergency Center, which was seconded by Mrs. Garber and carried unanimously.

Captain McClellan reported that: (i) there were 3,393 total transits for the month of February, averaging 117 per day; (ii) the Bayou Chene structure is still in place; (iii) shoaling has been reported at Twenty Grande Point and Stouts Pass, which have been marked with temporary buoys by Aids to Navigation team. (iv) On March 10th a broadcast notice to mariners was issued noting temporary vessel movement controls in place for VTS area.

Chief Franklin reported that: (i) buoys will be reset at Twenty Grande Point and then two buoys will be added by Rio Fuel for shoaling.

Tim Connel reported that: (i) the Atchafalaya River Bar Channel demonstration project will begin the latter part of May; and (ii) they will be surveying the Channel tomorrow.

Jonathan Hird reported that: (i) on February 12th a conference call was held with the Port to finalize the oil and gas economic impact study and on February 29th returned comments, which are under review by the Port.

Mike Knobloch reported that: (i) FY 2011 Port Security Grant is now closed;  (ii) FY 2014 Port Security Grant RFP’s are being finalized; however, we may need to file for an extension because of delays in obtaining permits from the Corps due to the high water; (iii) FY 2015 Port Security Grant Meteorological Stations Maintenance and Sustainability project was solely bid by Encos for $93,580; (iv) several grant applications are due within 15 days of each other, with FY 2016 Port Security Grant pre-application due April 15th and final application on April 25th ,TIGER grant is due on April 29th and Fast Lane is due on April 14th.

Clay Breaud reported that: (i) they did field surveying today for FY 2014 Port Security Grant permit applications and will submit drawings to Mike Knobloch by the end of the week.

Carl Blum reported that: (i) Phase II building is 99.5% complete, but still has a small punch list; Phase III furniture and equipment portion is complete, with the exception of fire suppression for the kitchen hood and signage; Phase IV parking is 45% complete and should be completed in 2 to 3 weeks; Phase V millwork is 100% completed; Phase VI shell completion for St. Mary Levee District bid opening was on Tuesday with Onshore Construction being the lower bidder at $207,000, which was $68,000 under estimate and has been submitted to the State for approval; Phase VII scope of phase is being balanced with the money that is available marshalling yard, generator screen, additional landscaping and storage building.

Raymond Wade reported that: in the last month our building has been used for training by the Coast Guard and local police departments, St. Tammany OEP toured the facility, Senator Cassidy toured the facility as well as the District by vessel and Anadarco Strike Team toured the facility as a possible drill site.

Cindy Cutrera reported that: (i) recent groundings in the river are taking place where mariners have never had problems in the past, which has come as quite a surprise to us.  We sent out an email to stakeholders urging them to notify us of any problems so that we can in turn notify the Coast Guard and Corps so that they can survey and put aids out; (ii) Mac attended the National Waterways Legislative Summit in DC and met with Charles Brittingham from Senator Vitter’s office and several Corps personnel and Mac and Tori met with GOHSEP to submit expenses incurred during the flood fight for possible reimbursement;  (iii) Several commissioners attended the PAL Conference along with Captain McClellan who offered a presentation on cyber security, and Congressman Boustany ending it with a breakfast presentation.  Dr. Peche of GHD also made a presentation, which sparked some commissioners’ interest on dredge management plans, followed up by a meeting this week.  Mr. Duhon noted that Dr. Peche may be able to come up with an answer to our problems and help save a lot of money; (iv) Mac attended the Chamber of Commerce legislative breakfast in Morgan City and a Legislative round table in Houma, where future budget issues were discussed.  He thanked Senator Allain and our local delegation for “coming to the rescue” of the shipbuilders in the area from House Bill 61 introduced by Senator Jay Morris.

Gerard Bourgeois presented: (i) a proposal from Encos, Inc. for Meteorological Stations Maintenance and Sustainability for $93,580.  Mr. Melancon moved to authorize Mr. Wade to award said contract, which was seconded by Mr. Duhon and carried unanimously.

RESOLUTION FOR AWARD OF PROJECT

WHEREAS, the Morgan City Harbor and Terminal District (“District) has received bids on March 14, 2016 at 12:00 p.m. for its , District Project No:  EMW-2015-PU-00321-001MET; and

WHEREAS, Knobloch Professional Services, L.L.C., the District’s Homeland Security consultant has recommended the award of the contract for this project to the lowest qualified bidder:  Encos, Inc.

NOW, THEREFORE, BE IT RESOLVED by the Morgan City Harbor and Terminal District at a Regular Meeting, assembled on this 14th day of March, 2016, that the Bid in the Amount of $93,580.00 by Encos, Inc. be accepted and a contract be awarded to Encos, Inc.

BE IT FURTHER RESOLVED that Jerry A. Gauthier, President, and Raymond M. Wade, Executive Director, individually, be and is hereby authorized and directed to do any and all acts and things on behalf and in the name of the District that he deems necessary, proper, or that may be required in regards to the award and execution of said contract.

(ii) Suggested that the District award the St. Mary Levee build-out contract to Onshore Construction for $207,000 at the recommendation of Architect Carl Blum, which was moved by Mr. Duhon and seconded by Mr. Melancon, carrying unanimously.

Mr. Bourgeois also noted that he did not update the Board last month on the audio and visual equipment for the media and training rooms because bids were not received but it will likely be significantly cheaper than the amount originally requested.

With no further business to come before the Board, the meeting was adjourned.

Attest:

________________________________

Thomas Ackel, Secretary