MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

TUESDAY, JULY 24, 2018

11:00 A.M.

# The Grand Isle Independent Levee District met on Tuesday, July 24, 2018, at

# 11:00 a.m. in a regular meeting at the Grand Isle Multiplex Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr. and Arthur Bellanger

Absent: 0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

A motion was made by Commissioner Besson, seconded by Commissioner Bellanger, and unanimously agreed to approve the minutes of the meeting held on July 10, 2018 as read.

Mr. Joe Chauvin from GIS Engineering gave the following report: 1. He stated we have to install a culvert with a flood gate on the Hebert Levee. A motion was made by Commissioner Besson, seconded by Commissioner Bellanger and unanimously agreed to approve the purchase of a culver and flood gate and the labor involved with the installation of the flood gate. 2. He stated he is still working on getting a quote for the Bush hog cutter to go on the Bob Cat.  3. Working on the Bayou Thunder Breakwater and the soil samples came back and heavier rock will be needed for the breakwaters and matting to ensure the rocks will not sink after installed. 4. He stated the second levee inspection is due around the 2nd week of August.  5. The survey markers of the Elmer’s Island Airstrip were installed and a map showing the airstrip was delivered to Wildlife and Fisheries to complete the lease agreements for the airstrip. 6. Still working with FEMA to get the levee board reimbursed. 7. Still proceeding with the Statewide Flood Control Application Process. The levee board project is moving forward.

President Camardelle stated that he is working with Wildlife and Fisheries on the lease agreement for the airstrip on Elmer’s Island. One more review is needed and the lease should be ready to be signed. He stated that he met with the Governor and Lt. Governor for the $15 million dollars allocated for rocks in the gulf on the western end of the island. The state park is getting money for rocks, upgrade fishing pier and to fix some roads. We are still working on the access to Elmer’s Island and the trolley suggestion. Mr. Camardelle thanked Jefferson Parish Councilman Templet and Roberts, Senator Alario, Representative Gisclair, and CPRA for helping to secure funding to complete the segmented rock breakwaters on the north side of Grand Isle. He thanked Representative Scalise and Graves, Senator Kennedy and Cassidy and all the federal delegations for helping the levee board with funding for our projects.

A motion was made by Commissioner Bellanger, seconded by Commissioner Besson, and unanimously agreed to approve the expenses associated with operating the levee district.

A motion was made by Commissioner Besson, seconded by Commissioner Bellanger, and unanimously agreed to adjourn the meeting at 11:49 a.m.

________________________________

David Camardelle, President/Director

Grand Isle Independent Levee District

ATTESTED:

_____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District