MINUTES OF THE GRAND ISLE INDEPENDENT

LEVEE BOARD OF COMMISSIONERS REGULAR MEETING

TUESDAY, SEPTEMBER 26, 2023

11:00 A.M.

# The Grand Isle Independent Levee District met on Tuesday, September 26, 2023, at

# 11:00 a.m. in a regular meeting at the Grand Isle Community Center with the following commissioners:

Present:  3 Commissioners – David Camardelle, Kelly Besson, Sr, Michael Scioneaux

Absent:  0

President Camardelle called the meeting to order and then led with the Pledge of Allegiance, followed by a prayer.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve the minutes of the meeting held on September 13, 2023, as written.

Joe Chauvin from GIS Engineering was recognized and gave the following report:

1. Facility and Planning is reviewing the contract between the levee board and GIS.

2. Back levee inspections are due but working on other projects that are needed.

3. Working with FEMA for the Hebert levee repair and the plans are being reviewed by FEMA. This project consists of rehab the levee and breakwaters. 4. GIS is working on the design of Fifi Island using the NFWF Grant money. 5. GIS has applied for another grant for the Cheniere Caminada Bayou Thunder Rock Dike through La Outdoors Forever. This project is shovel ready and needs funding. 6. Jefferson Parish is working on the money for the pump and once the levee board receives the money, they will purchase a 24” pump for the Orange Lane Pump Station Project. That way when AMIS Group puts the bid out and awards the contract, the pump will be ready to be installed. 7. Contacted Exxon and Cox and still waiting on getting the right away for the levee and flood gate. Will give them to the end of next week or GIS will recommend to expropriate the property. The levee board will install the levee and catch basins if any weather were to occur and bring water upon the inhabitants.

Mr. Weldon Danos from the Grand Isle Port Commission gave the following report:  The port will finally get to repair the Commercial Dock using FEMA, State and Jefferson Parish money. They will have to work on one issue with the state and then the project can start. The port has port facility roads and the office jobs were awarded and should start soon.

President Camardelle stated we are the end of September and no storms has threatened us this year. No storms so far mean we can get things repaired that needs to be fixed on the island. We will be repairing the Hebert Levee and adding more rocks on the north side to fix the breakwaters. On the levee and culverts at Cox, the President has heard the land has been sold and not sure if the land we want to install the levee on is the same that was sold. The president will call the levee board attorney and see about getting the property to install the levee and catch basins. Spoke to Councilmember Templet and Edwards, Senator Connick and Representative Orgeron to get more money to continue the breakwaters on the north side of the island. Jefferson Parish Councilmen Templet and Edwards, Jefferson Parish President, are working adding another pump station to Grand Isle. He thanked CPRA, Jefferson Parish and GIS for working together to get money for more projects.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to approve all the expenses presented associated with operating the levee board.

Motion by Commissioner Besson, seconded by Commissioner Scioneaux and unanimously agreed to adjourn the meeting at 11:34 a.m.

______________________________

David Camardelle, President/Director

ATTESTED					Grand Isle Independent Levee District

____________________________

Patricia Bellanger, Secretary

Grand Isle Independent Levee District