The Lake Providence Port Commission met in regular session on Wednesday, 18 January 2023 at 8:00 a.m. in the Port Commission office at the Lake Providence Port.

Officers Jerry King, Vice President, and Francis Lensing, Secretary-Treasurer were present. Jim Thom, President was absent. Commissioner Mark Buntyn, Karvan Powell, & Roger Clement was present.  Bryant Killen, deputy director, was also present.

The minutes from the meeting held in December 2022 were accepted on a motion by Mr. Clement and second by Mr. Powell.

On a motion by Mr. Powell and second by Mr. Buntyn, the Commission approved the financial reports for the period ending December 2022.

The bills for December 2022 were approved as presented on a motion by Mr. Lensing and seconded by Mr. Clement.

Mr. Killen presented project reports on construction in progress and in design. DOTD sent a Notice of Award with Funding 22 Jun 2022 in the amount of $ $2,021,386 for the Port Construction & Development Priority Program (PCDPP) application for the Multimodal Freight Corridor Improvements bringing the total amount to $11,484,000 (the full state share). HDR and Buchart Horn submitted an INFRA application for Railroad Rehabilitation 1 Mar 2019. US DOT awarded 10.5 million in Federal appropriations 20 July 2019. HDR was selected as the engineering firm for the INFRA project. Bids for the Arkansas portion of the railroad rehabilitation were opened 29 July with Queen City Railroad Construction having the lowest bid at $6,270,029.00. A Preconstruction Meeting was held 26 August in Lake Village where the contracts were signed. As a result of the bid going over the estimated cost by $1,223,286, a portion of funding in Segment D was moved to cover those higher costs. The EDA grant application to account for the funding moved from Section D and other rail work to be done due to the original reduction in the INFRA grant was denied. We submitted a PIDP application 16 May which we were unsuccessful with, but have an exit interview scheduled to learn how to strengthen the application going forward. The Rail Line is now open between McGehee and Lake Providence. A Feeder Line Application was filed with the Surface Transportation Board 10 Nov 2020 to acquire the 20 miles of track from MP 471 to MP 491. STB directed the parties to mediation which was unsuccessful. A Declaration of Emergency was passed on a motion by Mr. Lensing and a second by Mr. Powell regarding the dock repair. The Commission approved the project report on a motion by Mr. Powell and seconded by Mr. Buntyn.

In other business, Mr. Killen presented updates on the electrical substation as well as the continued DSR Rail Issue. The Commission passed a resolution to engage SEAEDD to submit a RAISE grant application on a motion by Mr. Lensing and second by Mr. Clement. A separate resolution was passed to engage SEAEDD to submit a MARAD Port Infrastructure Development Program (PIDP) grant application with a motion by Mr. Powell and a second by Mr. Buntyn. Other Business was approved with a motion by Mr. Lensing and a second by Mr. Buntyn.

The Commission adjourned at 8:55 a.m. on a motion by Mr. Lensing and seconded by Mr. Clement.

____________________________________

James A. Thom, IV

President

Attest:

____________________________________

Francis X. Lensing

Secretary