MINUTES OF THE MEETING OF THE

SABINE RIVER AUTHORITY

STATE OF LOUISIANA

BOARD OF COMMISSIONERS

PENDLETON BRIDGE OFFICE

15091 TEXAS HIGHWAY

MANY, LA 71449

1:00PM THURSDAY, SEPTEMBER 28, 2023

MEMBERS PRESENT: 	Mr. Jeremy Evans, Chairman

Mr. Kenneth Ebarb, Vice-Chairman

Mr. Shane Jeane, Secretary

Mrs. Rhonda Cupit

Mr. Jimmy Foret, Jr

Mr. Byron Gibbs

Mr. Ned Goodeaux

Mr. Mike McCormic

Mr. Kevin Mitchell

Mr. Therman Nash

Mrs. Hannah Savell

Mrs. Estella Scott

Mr. Stanley Vidrine

MEMBERS ABSENT:	Mr. Mike McCormic

Mr. Therman Nash

Mr. Stanley Vidrine

OTHERS PRESENT:	Warren Founds, Executive Director-SRA, Many, LA

Becky Anderson, Adm Asst 5-SRA, Many, LA

Kellie Ferguson, Adm Prog Dir 3-SRA, Many, LA

Alan Fulton, Eng. Tech 2-SRA, Many, LA

Joey Remedies, Fac. Maint Mgr 3-SRA, Many, LA

Chad Strother, Land Specialist 3-SRA, Many, LA

There were eleven (11) visitors.

Mr. Evans called the meeting to order.  Mr. Jeane offered the Prayer and Mr. Ebarb led the Pledge.  The roll was called and it was noted that Mr. McCormic, Mr. Nash, and Mr. Vidrine were absent; however, a quorum was established.

Mr. Evans asked if there were any additions or deletions to the circulated agenda? Mr. Founds stated that staff is requesting to add under Old Business, Item #1- Update on Logansport Project to the circulated agenda.  Mr. Ebarb moved, seconded by Mr. Mitchell to amend the circulated agenda.  Motion carried unanimously.  Mr. Goodeaux moved, seconded by Mr. Jeane to adopt the amended agenda. Motion carried unanimously.

Mr. Evans stated that the minutes of the August 24, 2023 meeting were in the packet and asked for a motion to approve the minutes of the meeting, if there were no corrections. Mr. Gibbs moved, seconded by Mr. Foret to approve the minutes of the Board meeting of August 24, 2023 as circulated.   Motion carried unanimously.

STAFF REPORTS:  	Item #1-TBPJO- Power House Operations: Mr. Fulton stated that as of September 19th, total generation was 210,139MWH.  He stated that there are no new updates on the Power House Step Up Transformer Replacement Project. Reservoir Levels/Status:  The average reservoir level through September 20th was 168.15’msl. He stated that the Prime Power Schedule runs May 1st thru September 30th.  He stated that through the months of October, November, and December attempts will be made to keep the reservoir near a level of 168.0’msl. FERC/NERC/SERC:  Certrec Corporation continues to provide support to SRA-TX and SRA-LA for NERC/SERC/FERC compliance issues for Power House.  He stated that the Fall Outage will be done late October, early November.  He stated that in January, plans are to have the new transformers put into operation.

Item #2-Shoreline: Permitting Activity:  Mr. Strother stated that from

August 17th, 2023, thru September 21, 2023, there were (10) new structure permits, (5) transferred structure permits, (6) new water withdrawal(s), (0) transferred water withdrawals, (0) cancelled water withdrawals, (0) shoreline improvements (dredge/erosion control), (6) approved final inspections and (0) failed final inspection. NORTH-Converse area: 1-new structures; 1-transferred structures; 1-transferred water withdrawals and 0-cancelled water withdrawal. NORTH-Noble area: 0 new structures; 2-transferred structures; 0-new water withdrawal; 0-transferred water withdrawal and 0-cancelled water withdrawal; NORTH-Zwolle area:  2-new structures; 1-transferred structure; 0-new water withdrawal; 3-transferred water withdrawal; 1- cancelled water withdrawal.  MID LAKE-Many area:  5-new structures; 2-transferred structures; 6new water withdrawal; 4-transferred water withdrawal; 0-cancelled water withdrawals; 0-shoreline improvements.  SOUTH-Florien: 2-new structures; 1-transferred structures; 0-new water withdrawal; 0-transferred water withdrawal and 0-cancelled water withdrawal.  FLOWAGE EASEMENTS:  He stated that Northview Subdivision Phase #3 which covers 6.857 acres with 11 proposed lots/sites is located on Little Flock Road across the cove from Esto’s Landing. ENCROACHMENT PROGRAM: None to report.  OTHER:  He stated that he and Mr. Fulton had attended the Entergy Shoreline Managers Workshop in Hot Springs, Arkansas on September 11th-14th.  He stated that they heard several applicable seminars such as Permitting and Guidelines, FERC news, SMP changes, Easements and Flowage Easements, Encroachments, Invasive Species Management and Enforcement.  He stated that they were also introduced to some of the latest Technology for permit managing and shoreline accounting.

Item #3-Operational:  Mr. Remedies stated that the Restrooms at San Miguel Park will be complete once the stall walls are received and installed, then the Fire Marshall can be contacted to make his final inspection.  He stated that he would defer his report on Logansport until Old Business.  He stated that the crew had been doing some underbrush clearing at each of the park sites as well as San Patricio Pullover.  He stated that staff had visited Converse Bay-Park Site #4 and that the lakeside of the boat launch was almost dry and had silted in, so launching and getting to the main body of water was pretty much impossible.   SRD:  Mr. Remedies stated that the Coach Williams Drive Project is complete and open to traffic.  He stated that the Ozan Bridge Project is underway and the contractor has issued the date of October 4th, 2023 for completion.  He stated that CIP #15, the upgrading of meters and necessary SCADA equipment to monitor water volume has been given to Meyers for engineering and a progress report should be available at the next Board meeting.  He stated that staff is in the signing process of a contract with Eaton to run the appropriate power supply to our new pumps, this should complete the CIP #13, which is the upgrade to Pump Station #3 that will allow us to have an output of 35,000gpm.

Financial Report:   Mrs. Ferguson stated that the reviewing the report for the Diversion Canal revenues year-to-date were $1,423,569.39, expenses were $771,330.69 leaving a profit of $652,239.27. She stated that for the Toledo Bend Division year-to-date revenues were 1,550,764.80, expenses were $2,031,394.09 leaving a loss of $480,629.29. She stated that staff is suggesting that the Board approve a resolution or amend the current resolution allowing recurring invoices that are over the Executive Director’s spending authority to include the ability to pay these invoice.  She stated that when a $50,000 light bill was received, staff printed the check, had it signed and mailed it off to the vendor without thinking about the Executive Director’s spending authority being on $25,000 or otherwise, all invoices over that amount would have to be approved by the Board.  She stated that staff would prepare a new resolution for the next Board meeting.  She stated that preparations are in progress for the Christmas Lighting at Cypress Bend Park.  She stated that Civil Service has been performing their audit this week and a final report should be received by next Wednesday.  She stated that the episode of the Bank Fraud seems to have found one instance where a vendor that SRA uses was sent a check for $17,000, which was not received by the company but was cashed on SRA’s account; however, the Bank has refunded our money and will continue to move forward with the investigation.  She stated that SRA still has not received all the reimbursements from FEMA who had approved and sent monies to the State for the storm damages.  She stated that SRA did receive approximately $4.5 million and that staff continues to work on recovering these additional funds. Mr. Gibbs moved, seconded by Mr. Foret to approve staff reports as circulated and presented.  Motion carried unanimously.

SPECIAL REPORTS:  None.

PUBLIC COMMENTS: None.

OLD BUSINESS:   Item #1- Update on Logansport/Garrett Park: Mr. Remedies stated that the crew had completed the dredge and building of the boat launch at Garrett Park in Logansport.  He stated that a concrete ramp had been poured and that staff would like to build a walkway with a floating pier next to the launch area.  He stated that an additional $10,000 was needed to complete the project with the total cost not to exceed $35,000.  Mr. Goodeaux moved, seconded by Mr. Mitchell to approve an additional $10,000 for the building of the walkway and floating pier next to the relocated boat launch at Garrett Park in Logansport not to exceed the total cost of $35,000 for the entire project.  Motion carried unanimously.

NEW BUSINESS:  Item #1-Approve FY’23 Audit Report by Mr. Robert Furman:  Mrs. Ferguson introduced Mr. Furman, CPA representing the firm of Griffin & Furman. Mr. Furman stated that he would like to review the statement that was prepared and submitted to the Legislative Auditor’s Office.  He continued with asking those members present to turn to Pages 4 & 5 Statement of Net Position of Assets, Deferred Outflows/Inflows of Resources and Liabilities.  He stated that total is $126,961,232.  He stated that on Page #6, Changes in Net Position shows on July 1st, 2022 net position was $101,184,206 and on June 30th, 2023 it was $104,978,679 which shows a slight increase of $3,234,826.  He stated that the agency is in good shape.  He stated that the one finding was due to the Toledo Bend Project Joint Operations had been depreciating an item called Reservoir/Waterways that should not have been handled in that manner.  He continued that TBPJO had reversed this decision around 2004 at which the current auditor did not pick-up the change and continued as before.  He stated that the SRA staff did not handle these depreciation entries, the current auditor prepared the entries and passed them to the staff at SRA.  He stated that currently Mrs. Ferguson and staff have been working to balance the books with our finding so going forward, there will not be an issue.  He complimented the staff on their helpfulness during the entire process.  Mr. Foret moved, seconded by Mr. Goodeaux to approve the audit for FY’23 as presented.  Motion carried unanimously.

COMMITTEE REPORTS:

1)  Diversion Canal:  No meeting.

2)  Toledo Bend Division:  No meeting.

3)  Parks:  No meeting.

4) Finance:   No meeting.

5) Cypress Bend Golf Resort: Mr. Ebarb moved seconded by Mrs. Savell to approve the meeting minutes of 08-24-23 as circulated.  Motion carried unanimously.

6) Toledo Bend Project Operations: No meeting.

LEGAL REPORT: Mr. Founds stated that there were no updates.

EXECUTIVE DIRECTOR’S REPORT:   Mr. Founds stated that his written report was included in the packet.  He stated that the Division of Administration had sent a letter to the agency giving SRA permission to pay the outstanding invoices for legal counsel services to Taylor-Porter for work prepared on the out-of-state water contract. He stated that he wanted to inform everyone that Aqueduct Werks was still interested in an out-of-state water sale when the time was right and after new administration is in place.  Mr. Foret moved, seconded by Mr. Mitchell to table this discussion until 2024.  Motion carried unanimously.

Mr. Evans stated that the next meeting would be Thursday, October 26, 2023 at 1PM.  Mr. Foret interjected a motion, seconded by Mr. Jeane to hold the Board Meetings at the Cypress Bend Conference Center 2000 Cypress Bend Parkway Many, LA from this day forward.  Motion carried unanimously.

With no further business to discuss, Mr. Evans asked for a motion to adjourn.  Mrs.  Cupit moved, seconded by Mrs. Savell to adjourn.  Motion carried unanimously.  Meeting adjourned at 2:06p.m.

____________________________________

JEREMY EVANS, CHAIRMAN

____________________________________

KENNETH EBARB, VICE-CHAIRMAN

ATTEST: _____________________________

SHANE JEANE, SECRETARY